AlgoMind

Phase 1 Completion Plan

Copy-paste Claude prompts to fix every issue. Complete all phases. Then move to Phase 2.

| Phase | Goal | Effort | Priority |
| --- | --- | --- | --- |
| P1-A | Database migration audit & alignment | 30–60 min | 🔴 CRITICAL |
| P1-B | CSS, dark mode & layout fixes | 20–30 min | 🟠 HIGH |
| P1-C | User limits & rate limit hardening | 45–60 min | 🟠 HIGH |
| P1-D | Duplicate session save & DB write fix | 20 min | 🟠 HIGH |
| P1-E | Security — RLS & any-type cleanup | 30 min | 🟡 MEDIUM |
| P1-F | Code quality & singleton patterns | 20 min | 🟡 MEDIUM |
| P1-G | Full verification run | 30–45 min | 🟢 GATE |

⚠️  Complete ALL phases in order. Each phase has a verification checklist. Do not start Phase 2 until Phase 1-G passes clean.

PHASE P1-A Database Migration Audit Run the MIGRATION.md SQL, verify all tables, fix embedding dimension mismatch

Before touching a single line of code, the database must be fully set up and verified. The Phase 1 code references tables that may not exist yet. This is the most critical phase — everything else depends on it.

| 1 | Run MIGRATION.md — Steps 1 through 14 in Supabase SQL Editor |
| --- | --- |

⚠️  Run each step of MIGRATION.md in order in your Supabase SQL Editor. Do NOT skip steps. If you get a "relation already exists" error on Step 1, that is fine — it means you are migrating an existing project.

After running all steps, run this verification query in Supabase SQL Editor:

SELECT table_name FROM information_schema.tables

WHERE table_schema = 'public' ORDER BY table_name;

Expected tables (18 total):

- admin_users, assessment_campaigns, assessments, candidate_submissions

- company_profiles, dsa_knowledge, insight_snapshots, interview_sessions

- learner_profiles, leetcode_profiles, model_registry, problems

- profiles, session_replays, spaced_repetition, system_events

- user_preferences, user_rate_limits

| 2 | Fix the Embedding Dimension Mismatch — CRITICAL |
| --- | --- |

🔴  CRITICAL: knowledge_chunks table uses vector(3072) but match_knowledge_chunks() SQL function expects vector(768). RAG will fail on every call until this is fixed. Choose ONE option below.

Run this in Supabase SQL Editor — choose the option that matches your embedding model:

📋 PROMPT FOR CLAUDE — OPTION A — Use Gemini text-embedding-004 (768 dimensions) [Recommended]

-- Run in Supabase SQL Editor

-- First check what dimension your knowledge_chunks table currently uses:

SELECT column_name, udt_name, character_maximum_length

FROM information_schema.columns

WHERE table_name = 'knowledge_chunks' AND column_name = 'embedding';

-- If it shows vector or vector(3072), alter it to 768:

-- WARNING: This will wipe existing embeddings. Re-run your ingest script after.

ALTER TABLE public.knowledge_chunks

ALTER COLUMN embedding TYPE vector(768)

USING NULL; -- sets existing to NULL, you must re-ingest

-- Update the match function signature to match:

CREATE OR REPLACE FUNCTION match_knowledge_chunks(

query_embedding vector(768),

match_threshold float DEFAULT 0.5,

match_count int DEFAULT 3

)

RETURNS TABLE (

id uuid, topic text, subtopic text,

title text, content text, similarity float

)

LANGUAGE plpgsql AS $$

BEGIN

RETURN QUERY

SELECT

kc.id, kc.topic, kc.subtopic,

COALESCE(kc.topic ¦¦ ': ' ¦¦ kc.subtopic, 'Untitled') AS title,

kc.content,

1 - (kc.embedding <=> query_embedding) as similarity

FROM knowledge_chunks kc

WHERE kc.embedding IS NOT NULL

AND 1 - (kc.embedding <=> query_embedding) > match_threshold

ORDER BY kc.embedding <=> query_embedding

LIMIT match_count;

END;

$$;

-- Verify the fix:

SELECT proname, pronargs FROM pg_proc

WHERE proname = 'match_knowledge_chunks';

| 3 | Fix check_user_rate_limit — Make it atomic |
| --- | --- |

🔴  The current check_user_rate_limit RPC reads the count but does NOT increment it. A separate call increments it later — creating a race condition. Replace with this atomic version.

📋 PROMPT FOR CLAUDE — Atomic Rate Limit Function — Run in Supabase SQL Editor

-- Drop and recreate with atomic increment-then-check logic

CREATE OR REPLACE FUNCTION check_user_rate_limit(

p_user_id UUID,

p_limit INTEGER DEFAULT 5

)

RETURNS TABLE(allowed BOOLEAN, remaining INTEGER, is_admin_user BOOLEAN)

LANGUAGE plpgsql

SECURITY DEFINER

AS $$

DECLARE

v_current_usage INTEGER;

v_is_admin BOOLEAN;

BEGIN

-- 1. Check admin status first (admins exempt from limits)

v_is_admin := public.is_admin(p_user_id);

IF v_is_admin THEN

RETURN QUERY SELECT TRUE, p_limit, TRUE;

RETURN;

END IF;

-- 2. Atomic increment: insert 1 or add 1 if today's row exists

INSERT INTO public.user_daily_usage (user_id, date, questions_used)

VALUES (p_user_id, CURRENT_DATE, 1)

ON CONFLICT (user_id, date)

DO UPDATE SET

questions_used = user_daily_usage.questions_used + 1,

updated_at = NOW()

RETURNING questions_used INTO v_current_usage;

-- 3. If over limit, rollback the increment and return denied

IF v_current_usage > p_limit THEN

-- Undo the increment we just did

UPDATE public.user_daily_usage

SET questions_used = questions_used - 1, updated_at = NOW()

WHERE user_id = p_user_id AND date = CURRENT_DATE;

RETURN QUERY SELECT FALSE, 0, FALSE;

ELSE

RETURN QUERY SELECT TRUE, p_limit - v_current_usage, FALSE;

END IF;

END;

$$;

-- record_user_question is now ONLY called as a backup.

-- With the atomic check above, the client-side incrementUserUsage() call

-- in InterviewSession.tsx can be REMOVED (see Phase P1-C).

-- Keep this function for legacy compat but it should not be called in the main flow:

CREATE OR REPLACE FUNCTION record_user_question(p_user_id UUID)

RETURNS VOID

LANGUAGE plpgsql SECURITY DEFINER AS $$

BEGIN

INSERT INTO public.user_daily_usage (user_id, date, questions_used)

VALUES (p_user_id, CURRENT_DATE, 1)

ON CONFLICT (user_id, date)

DO UPDATE SET questions_used = user_daily_usage.questions_used + 1,

updated_at = NOW();

END;

$$;

| 4 | Fix Admin Users RLS — Restrict Who Can See Admin Emails |
| --- | --- |

🔴  Currently any authenticated user can SELECT all rows from admin_users, exposing all admin emails. Fix with a restrictive policy.

📋 PROMPT FOR CLAUDE — Fix admin_users RLS — Run in Supabase SQL Editor

-- Drop the overly permissive policy

DROP POLICY IF EXISTS "Anyone can check admin status" ON public.admin_users;

DROP POLICY IF EXISTS "Admin users can view admin list" ON public.admin_users;

-- Replace: users can only see their OWN admin record (not the full list)

CREATE POLICY "Users check own admin status"

ON public.admin_users FOR SELECT

USING (

email = (SELECT email FROM auth.users WHERE id = auth.uid())

);

-- Admins can manage the full list (for the admin panel)

CREATE POLICY "Admins manage admin_users"

ON public.admin_users FOR ALL

TO authenticated

USING (

EXISTS (

SELECT 1 FROM public.admin_users self

WHERE self.email = (SELECT email FROM auth.users WHERE id = auth.uid())

)

);

-- Verify RLS is on:

SELECT tablename, rowsecurity FROM pg_tables

WHERE schemaname = 'public' AND rowsecurity = false;

-- Should return 0 rows

| 5 | Seed your admin email |
| --- | --- |

-- Run in Supabase SQL Editor (replace with your actual email):

INSERT INTO public.admin_users (email, name, added_by)

VALUES ('your-email@gmail.com', 'Your Name', 'manual')

ON CONFLICT (email) DO NOTHING;

✅ VERIFICATION CHECKLIST

☐ All 18 tables exist in Supabase dashboard → Table Editor

☐ model_registry table has 10 rows (run: SELECT COUNT(*) FROM model_registry)

☐ company_profiles table has 4 rows (Google, Meta, Amazon, Startup)

☐ match_knowledge_chunks function signature uses vector(768)

☐ knowledge_chunks.embedding column is vector(768)

☐ check_user_rate_limit is the new atomic version

☐ admin_users RLS policy changed — only own email visible

☐ Your admin email is inserted in admin_users

☐ npx tsc --noEmit passes with no errors

PHASE P1-B CSS & Layout Fixes Dark mode, navbar, layout offsets, accessibility

| 1 | Fix Dark Mode — Add className="dark" to <html> |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix layout.tsx — Dark Mode

You are working on the AlgoMind Next.js 15 codebase.

Open src/app/layout.tsx and make these EXACT changes:

1. Find the <html> tag (currently: <html lang="en" suppressHydrationWarning>)

Change it to:

<html lang="en" className="dark" suppressHydrationWarning>

2. Find the viewport export and change userScalable from false to true:

From: userScalable: false,

To: userScalable: true,

3. Remove this unused import (DemoBanner is already inside Navbar):

Remove: import { DemoBanner } from "@/components/demo/DemoBanner";

4. The TooltipProvider is imported but never rendered. Either:

a) Wrap children with <TooltipProvider> inside the body (best option for global tooltip support):

Wrap the QueryProvider block: <TooltipProvider>{...}</TooltipProvider>

b) Or remove the import if tooltips are not needed globally.

After changes, run:

npx tsc --noEmit

# Should output nothing (zero errors)

Show me the full updated layout.tsx file after changes.

| 2 | Fix Navbar — Correct "Practice" link + remove logo duplication |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix Navbar.tsx

You are working on src/components/layout/Navbar.tsx in AlgoMind.

Make these changes:

1. The "Practice" nav link currently points to /interview which requires a problemId.

Change it to point to /practice (the problem browser):

Find: href="/interview" (inside the nav links section, labeled "Practice")

Change to: href="/practice"

Also update the pathname check:

From: pathname === '/interview'

To: pathname === '/practice'

Note: Keep the href="/interview" on the Mic icon link ONLY if there is a separate

direct-to-interview link. Otherwise change all instances in the nav links section.

2. There are two identical logo comment blocks (// Logo appears twice).

Remove the duplicate. Keep only ONE logo block.

3. The Navbar already renders <DemoBanner /> internally.

Verify layout.tsx is NOT also rendering DemoBanner (it should have been removed in P1-B Step 1).

Run: npx tsc --noEmit

Show the updated Navbar.tsx nav links section.

| 3 | Fix double navbar compensation — Remove hardcoded top padding from pages |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix page top-padding — practice/page.tsx and settings/page.tsx

In the AlgoMind codebase, the Navbar component already renders a spacer <div> after itself

that pushes page content down the correct amount (h-16 for normal, h-[104px] for demo mode).

Several pages ALSO add their own top padding, causing double compensation.

Make these specific fixes:

1. src/app/practice/page.tsx

Find the outermost wrapper div with className containing "pt-20"

Change pt-20 to pt-6 (or remove it entirely — the spacer handles it)

Before: <div className="min-h-screen bg-slate-950 pt-20 pb-12 px-4">

After: <div className="min-h-screen bg-slate-950 pb-12 px-4">

2. src/app/settings/page.tsx

Find and remove any pt-16, pt-20, mt-16, mt-20 from the outermost wrapper.

The Navbar spacer handles offset.

3. src/app/dashboard/page.tsx

Check for pt-16 or mt-16 on the outermost wrapper and remove if present.

4. src/components/interview/InterviewSession.tsx

The mobile panel uses: className="lg:hidden fixed top-16 bottom-[72px]..."

This top-16 is CORRECT for normal mode but breaks in demo mode.

Change to use a CSS variable approach:

Replace: top-16

With: top-[var(--navbar-h,64px)]

Then in Navbar.tsx, add to the <header> element:

style={{ '--navbar-h': isDemo ? '104px' : '64px' } as React.CSSProperties}

Run: npx tsc --noEmit after each file change.

Show me each changed file.

| 4 | Fix inline <style> and scrollbar classes |
| --- | --- |

📋 PROMPT FOR CLAUDE — Move inline styles to globals.css + fix scrollbar utilities

In AlgoMind, make these CSS fixes:

1. src/app/globals.css — Add proper scrollbar styles at the bottom of the file:

/* Mobile scrollbar indicator */

@media (max-width: 1024px) {

.mobile-scroll::-webkit-scrollbar {

width: 4px;

background: transparent;

}

.mobile-scroll::-webkit-scrollbar-thumb {

background: rgba(148, 163, 184, 0.5);

border-radius: 10px;

}

}

/* Thin scrollbar utility (replaces tailwind-scrollbar plugin) */

.scrollbar-thin {

scrollbar-width: thin;

}

.scrollbar-thin::-webkit-scrollbar {

width: 6px;

height: 6px;

}

.scrollbar-thumb-slate-600::-webkit-scrollbar-thumb {

background-color: #475569;

border-radius: 3px;

}

.scrollbar-track-transparent::-webkit-scrollbar-track {

background: transparent;

}

/* Remove the -ms-overflow-style: none from .mobile-scroll-container

(it was inconsistently hiding scrollbars in IE/Edge only) */

2. src/components/interview/InterviewSession.tsx

Find this block (around line 530):

<style dangerouslySetInnerHTML={{

__html: `@media (max-width: 1024px) { .mobile-scroll::-webkit-scrollbar { ... } }`

}} />

DELETE the entire <style dangerouslySetInnerHTML> block.

The styles are now in globals.css.

3. In src/app/globals.css, find .mobile-scroll-container:

Remove the line: -ms-overflow-style: none;

(We want scrollbars visible everywhere, the webkit block is already commented out)

Run: npx tsc --noEmit

✅ VERIFICATION CHECKLIST

☐ Open the app — body background is dark AND cards/dropdowns are also dark (not white)

☐ Open Supabase auth and sign in — no white card flashing on dark background

☐ Navbar "Practice" link goes to /practice (problem browser), not /interview

☐ Practice page has no extra gap below the navbar compared to other pages

☐ No <style dangerouslySetInnerHTML> tag in InterviewSession.tsx

☐ npx tsc --noEmit — zero errors

☐ No duplicate logo block in Navbar.tsx

PHASE P1-C User Limits & Rate Limiting Fix deprecated helpers, hardcoded constants, client-side incrementing

ℹ️  The SQL fix for the atomic rate limit was done in P1-A Step 3. This phase fixes the TypeScript/client-side code to match.

| 1 | Remove deprecated recordUserQuestion call from InterviewSession |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix InterviewSession.tsx — Rate Limit Calls

In src/components/interview/InterviewSession.tsx, make these changes:

1. Find this import near the top:

import { recordUserQuestion } from '@/lib/rate-limit/user-rate-limiter';

Replace with:

import { incrementUserUsage } from '@/lib/rate-limit/user-rate-limiter';

2. Find the handleStart function. It currently calls:

await recordUserQuestion(user.id);

Change to:

// NOTE: Rate limiting is now handled atomically by check_user_rate_limit RPC.

// incrementUserUsage is kept here as a backup write for non-RPC code paths.

// The primary gate is the server-side RPC which already incremented on check.

// Remove this call if check_user_rate_limit was updated to the atomic version.

// (If you ran the P1-A Step 3 SQL, you can DELETE this call entirely.)

DELETE the entire block:

if (!isGuest && user?.id && !questionRecordedRef.current) {

questionRecordedRef.current = true;

await recordUserQuestion(user.id);

}

Since check_user_rate_limit now atomically increments, we do NOT need a

separate client-side increment call.

3. Find the hardcoded "5" in the remaining questions display:

Find: {remainingQuestions}/5 questions remaining today

Change to:

import { RATE_LIMIT } from '@/lib/rate-limit/user-rate-limiter';

(add to imports at top)

Then change the display to:

{remainingQuestions}/{RATE_LIMIT.DAILY_LIMIT} questions remaining today

4. Find the guest trial comment in the code:

const GUEST_MAX_TURNS = 10; // 3-4 full exchanges for a meaningful demo experience

The comment says 3-4 exchanges but 10 turns = 5 full exchanges.

Update the comment to:

const GUEST_MAX_TURNS = 10; // 5 full back-and-forth exchanges (10 total turns)

Run: npx tsc --noEmit

Show the changed handleStart function and the remainingQuestions display.

| 2 | Fix Upstash INCR + EXPIRE race in rate-limiter.ts |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix src/lib/ai/rate-limiter.ts — Atomic Redis initialization

In src/lib/ai/rate-limiter.ts, find the recordRequest method.

Currently it does INCR then conditionally EXPIRE — there is a race between two

concurrent requests where both see count===1 and both try to EXPIRE.

Replace the recordRequest method with this safer implementation:

recordRequest(modelId: string, _tokensUsed: number = 0): void {

const redis = getRedis();

if (!redis) return;

// Fire-and-forget: increment RPM and RPD counters atomically

void (async () => {

try {

// Use pipeline for atomicity

const pipeline = redis.pipeline();

pipeline.incr(`rl:${modelId}:rpm`);

pipeline.incr(`rl:${modelId}:day`);

const [rpmCount, rpdCount] = await pipeline.exec() as [number, number];

// Set TTL only on first create (count === 1)

// These expire calls are safe even if they run twice

if (rpmCount === 1) {

await redis.expire(`rl:${modelId}:rpm`, 65);

}

if (rpdCount === 1) {

await redis.expire(`rl:${modelId}:day`, 86400);

}

} catch (err) {

// Silently swallow — rate limiter errors must not affect user requests

}

})();

}

If @upstash/redis does not support .pipeline(), use this fallback instead:

recordRequest(modelId: string, _tokensUsed: number = 0): void {

const redis = getRedis();

if (!redis) return;

// RPM counter with SET NX EX for atomic init

void redis.set(`rl:${modelId}:rpm`, 0, { nx: true, ex: 65 })

.then(() => redis.incr(`rl:${modelId}:rpm`))

.catch(() => {});

// RPD counter

void redis.set(`rl:${modelId}:day`, 0, { nx: true, ex: 86400 })

.then(() => redis.incr(`rl:${modelId}:day`))

.catch(() => {});

}

Run: npx tsc --noEmit

| 3 | Fix execute route — remove duplicate rate-limit increment |
| --- | --- |

📋 PROMPT FOR CLAUDE — Verify src/app/api/execute/route.ts — Code Execution Rate Limit

Review src/app/api/execute/route.ts.

The route uses redisIncr for execution rate limiting. This is correct.

However, verify that:

1. redisIncr is called BEFORE the Piston API call (not after) — so timed-out

requests still count toward the limit. ✅ Already correct.

2. The EXEC_RATE_LIMIT constant (10) and EXEC_RATE_WINDOW_SECONDS (60) are

exported so they can be shown in the UI:

Add at the bottom of route.ts:

export const CODE_EXEC_LIMITS = {

MAX_PER_MINUTE: EXEC_RATE_LIMIT,

WINDOW_SECONDS: EXEC_RATE_WINDOW_SECONDS,

};

3. The rate limit check currently allows bypass when Redis returns 0:

if (currentUsage > EXEC_RATE_LIMIT)

This is intentional (fail-open). Add a comment to explain:

// Redis unavailable returns 0 — we fail open to not block users

// This means rate limiting only works when Upstash is configured

Run: npx tsc --noEmit

✅ VERIFICATION CHECKLIST

☐ recordUserQuestion is no longer imported in InterviewSession.tsx

☐ incrementUserUsage is imported instead (or the call is removed entirely)

☐ Hardcoded "5" replaced with RATE_LIMIT.DAILY_LIMIT in UI

☐ Guest trial comment updated to say "5 full exchanges"

☐ rate-limiter.ts recordRequest uses pipeline or SET NX pattern

☐ npx tsc --noEmit — zero errors

PHASE P1-D Duplicate Session Save Fix One save path, fix schema mismatches, fix dashboard routing

| 1 | Remove duplicate session save — Keep only the server action |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix InterviewSession.tsx — Remove duplicate addSession call

In src/components/interview/InterviewSession.tsx:

PROBLEM: When an interview completes, the session is saved TWICE:

- handleFinish() calls addSession() → SupabaseProgressStore.saveSession()

- A useEffect watching state === "completed" calls saveInterviewSession() (server action)

The server action (saveInterviewSession) is more complete — it handles knowledge gaps,

returns success/error, and shows toast notifications. Keep ONLY the server action path.

CHANGES:

1. In handleFinish(), find this block after the assessment analysis:

const store = new ProgressStore();

...

if (!isGuest) {

await addSession({

sessionId: assessment.sessionId,

userId,

problemId: problem.id,

...

});

}

DELETE the entire addSession() call and its surrounding if(!isGuest) block.

Keep everything else in handleFinish() (the analyzeSession call, error handling, etc.)

2. Keep the useEffect that calls handleSaveSession (the server action) — that is the

single correct save path now.

3. In handleSaveSession (the server action call), find the insert object.

Remove this non-existent column:

duration_seconds: durationSeconds, // DELETE THIS LINE — column does not exist

Keep:

duration: durationSeconds, // This is the correct column name

4. The profiles upsert in save-session.ts is missing email (NOT NULL constraint risk).

Open src/app/actions/save-session.ts and update the defensive upsert:

Find:

await supabase.from('profiles').upsert({ id: userId }, ...)

Replace with:

// Skip defensive upsert — rely on handle_new_user trigger.

// If trigger failed, session insert will surface the actual error.

DELETE the profiles upsert entirely.

Run: npx tsc --noEmit

Show the updated handleFinish function and the save-session.ts changes.

| 2 | Fix dashboard session click — interview routing |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix interview page — load problem from Supabase if not in sessionStorage

In src/app/interview/page.tsx (or wherever the interview page is defined):

PROBLEM: When navigating from Dashboard history → interview page, sessionStorage

does not have the problem data (only the practice page sets it). The interview page

falls back to nothing and may render empty.

Look at how the interview page currently loads the problem:

- It reads from sessionStorage with key 'currentProblem'

- It uses the problemId query param

ADD a fallback to fetch from Supabase:

1. Find where the problem is loaded from sessionStorage.

Add a fallback after the sessionStorage attempt:

If problem is null after reading sessionStorage AND problemId is in the URL:

→ Fetch the problem from Supabase using getProblem(problemId)

→ Show a loading spinner while fetching

The getProblem function should already exist in src/lib/supabase/problems.ts.

If it does not exist, create it:

export async function getProblem(id: string): Promise<Problem ¦ null> {

const supabase = getSupabase();

if (!supabase) return null;

const { data, error } = await supabase

.from('problems')

.select('*')

.eq('id', id)

.single();

if (error ¦¦ !data) return null;

return data as Problem;

}

2. The sessionId param is passed from the dashboard for read-only replay.

Make sure it is used to load the transcript for read-only mode.

Run: npx tsc --noEmit

| 3 | Fix attempted problems — Supabase source of truth |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix practice/page.tsx — Load attempted problems from Supabase

In src/app/practice/page.tsx:

PROBLEM: Attempted problems are tracked in localStorage per user ID.

This does not persist across devices and is inconsistent with the actual DB data.

Replace the localStorage-based attempted loading with a Supabase query:

1. Remove the loadAttemptedProblems function that reads from localStorage.

2. Add a Supabase query to get attempted problem IDs:

const loadAttemptedProblems = async () => {

if (!user ¦¦ !isSupabaseConfigured()) return;

try {

const supabase = getSupabase();

if (!supabase) return;

const { data } = await supabase

.from('interview_sessions')

.select('problem_id')

.eq('user_id', user.id)

.eq('status', 'completed'); // or 'in_progress' too

if (data) {

setAttemptedProblems(new Set(data.map(d => d.problem_id)));

}

} catch (e) {

console.error('Failed to load attempted problems:', e);

}

};

3. Keep the handleStartInterview function but remove the localStorage.setItem call.

Marking a problem as attempted will now be based on Supabase data which refreshes

after each session is saved.

4. Import isSupabaseConfigured and getSupabase from '@/lib/supabase/client'.

Run: npx tsc --noEmit

✅ VERIFICATION CHECKLIST

☐ Only ONE session save occurs per interview (server action only, not addSession + server action)

☐ duration_seconds column reference removed from save-session.ts

☐ Profiles defensive upsert removed from save-session.ts

☐ Dashboard → session click → interview page shows the problem correctly

☐ Practice page loads attempted problems from Supabase, not localStorage

☐ npx tsc --noEmit — zero errors

☐ Complete a full interview → check Supabase Table Editor → interview_sessions has exactly 1 new row

PHASE P1-E Security & Type Safety Remove any types, fix middleware, clean up env vars

| 1 | Remove all any types — Zero tolerance |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix TypeScript any types across codebase

In the AlgoMind codebase, there are several remaining "any" type usages that violate

the zero-any policy from the Phase 1 spec. Fix each one:

1. src/lib/feature-flags.ts — Line with (window as any).webkitAudioContext:

Replace:

(window.AudioContext ¦¦ (window as any).webkitAudioContext)

With:

interface WindowWithWebkit extends Window {

webkitAudioContext?: typeof AudioContext;

}

((window as WindowWithWebkit).AudioContext ¦¦ (window as WindowWithWebkit).webkitAudioContext)

Add the interface declaration at the top of the checkBrowserSupport function

or at module scope.

2. src/components/interview/InterviewSession.tsx — catch block with (err as any).message:

Replace:

setError((err as any).message ¦¦ "Failed to analyze interview.")

With:

setError(err instanceof Error ? err.message : "Failed to analyze interview. Please try again.")

3. src/lib/rag/supabaseVectorStore.ts — data.map((row: any) => ...):

Define an explicit type for the RPC result:

interface KnowledgeChunkRow {

id: string;

topic: string;

subtopic: string;

title: string;

content: string;

similarity: number;

}

Replace: data.map((row: any) => {

With: (data as KnowledgeChunkRow[]).map((row) => {

4. Check for any remaining "any" types:

Run: grep -r ": any" src/ --include="*.ts" --include="*.tsx"

Fix each one found.

Run: npx tsc --noEmit

Expected: zero errors, zero any types

| 2 | Fix middleware — Add /api/chat back to protection scope |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix src/middleware.ts — Remove api/chat from exclusion list

In src/middleware.ts, find the matcher config at the bottom:

Current (problematic):

matcher: [

'/((?!_next/static¦_next/image¦favicon.ico¦public/¦vad/¦api/auth/¦api/chat).*)',

],

Change to (remove api/chat from exclusion — the route handles auth internally):

matcher: [

'/((?!_next/static¦_next/image¦favicon.ico¦public/¦vad/¦api/auth/).*)',

],

This means the middleware will now refresh the Supabase session for /api/chat requests.

The route already correctly handles guestMode separately, so this change only ensures

the session cookie is refreshed before auth.getUser() is called in the route.

Verify the chat route still handles guestMode correctly:

In src/app/api/chat/route.ts, confirm:

if (!guestMode && !user) → returns 401 ✅

if (guestMode && !user) → allows through ✅

Run: npx tsc --noEmit

| 3 | Fix unused env vars in providers.ts |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix src/lib/ai/providers.ts — Use or remove env var constants

In src/lib/ai/providers.ts, there are three env var constants that are defined

but never used in the CHAT_MODELS array:

const GROQ_GPT_OSS_MODEL_ID = process.env.GROQ_GPT_OSS_MODEL_ID ¦¦ "openai/gpt-oss-120b";

const GROQ_GPT_OSS_20B_MODEL_ID = process.env.GROQ_GPT_OSS_20B_MODEL_ID ¦¦ "openai/gpt-oss-20b";

const GEMINI_FREE_TIER_MODEL_ID = process.env.GEMINI_FREE_TIER_MODEL_ID ¦¦ "gemini-2.0-flash";

Fix: Use these variables in the corresponding CHAT_MODELS entries instead of hardcoding the IDs.

Find the model entry with id: "openai/gpt-oss-120b"

Change: id: "openai/gpt-oss-120b"

To: id: GROQ_GPT_OSS_MODEL_ID

Find the model entry with id: "openai/gpt-oss-20b"

Change: id: "openai/gpt-oss-20b"

To: id: GROQ_GPT_OSS_20B_MODEL_ID

Find the model entry with id: "gemini-2.0-flash"

Change: id: "gemini-2.0-flash"

To: id: GEMINI_FREE_TIER_MODEL_ID

This allows model IDs to be overridden via environment variables.

Run: npx tsc --noEmit

✅ VERIFICATION CHECKLIST

☐ grep -r ": any" src/ --include="*.ts" --include="*.tsx" returns zero results

☐ feature-flags.ts uses WindowWithWebkit interface

☐ supabaseVectorStore.ts uses KnowledgeChunkRow interface

☐ /api/chat removed from middleware exclusion matcher

☐ providers.ts uses GROQ_GPT_OSS_MODEL_ID and other env var constants

☐ npx tsc --noEmit — zero errors

PHASE P1-F Code Quality & Singletons Fix singleton patterns, remove console.logs, stub methods

| 1 | Fix monitoring/events.ts — Lazy singleton pattern |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix src/lib/monitoring/events.ts — Move client creation inside function

In src/lib/monitoring/events.ts, the Supabase admin client is created at MODULE LOAD TIME:

const supabaseAdmin = getEventLoggerClient(); // ← runs at import time

In Next.js serverless functions, env vars may not be populated at module evaluation time.

This means supabaseAdmin could be null even when env vars are set.

Fix: Move client creation to a lazy singleton inside the function:

1. Remove the top-level const supabaseAdmin = getEventLoggerClient(); line.

2. Add a module-level variable: let supabaseAdmin: ReturnType<typeof getEventLoggerClient> ¦ undefined = undefined;

3. Inside logSystemEvent, get the client lazily:

export async function logSystemEvent(event: SystemEventPayload): Promise<void> {

if (typeof window !== 'undefined') return;

// Lazy init — ensures env vars are loaded before client creation

if (supabaseAdmin === undefined) {

supabaseAdmin = getEventLoggerClient();

}

if (!supabaseAdmin) return;

// ... rest of function unchanged

}

Run: npx tsc --noEmit

| 2 | Fix model-registry.ts — Singleton client, not per-call |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix src/lib/ai/model-registry.ts — Singleton registry client

In src/lib/ai/model-registry.ts, getRegistryClient() is called inside getActiveModels()

and markModelDeprecated() — creating a new Supabase client on every invocation.

Fix: Apply the same lazy singleton pattern as upstash/client.ts:

1. Add a module-level variable at the top (after imports):

let registryClientInstance: ReturnType<typeof createClient> ¦ null = null;

let registryClientInitialized = false;

2. Replace the getRegistryClient() function with:

function getRegistryClient() {

if (registryClientInitialized) return registryClientInstance;

registryClientInitialized = true;

const supabaseUrl = process.env.NEXT_PUBLIC_SUPABASE_URL;

const supabaseServiceKey = process.env.SUPABASE_SERVICE_ROLE_KEY;

if (!supabaseUrl ¦¦ !supabaseServiceKey) {

registryClientInstance = null;

return null;

}

try {

registryClientInstance = createClient(supabaseUrl, supabaseServiceKey, {

auth: { autoRefreshToken: false, persistSession: false },

});

} catch {

registryClientInstance = null;

}

return registryClientInstance;

}

3. Verify all calls to getRegistryClient() inside the module use this singleton.

Run: npx tsc --noEmit

| 3 | Remove console.logs from production paths |
| --- | --- |

📋 PROMPT FOR CLAUDE — Remove production console.log calls

In the AlgoMind codebase, find and remove console.log calls in production code paths.

Keep console.error (needed for debugging), but remove console.log "success" messages.

Files to clean:

1. src/lib/rate-limit/user-rate-limiter.ts:

Find: console.log(`✅ [Rate Limit] Increment success for ${userId}`)

DELETE this line entirely.

2. src/app/api/chat/route.ts has multiple console.log statements.

These are development logs. For production, wrap them in a debug guard OR remove:

For now: Remove the following console.log lines (they are chatty in production):

- console.log(`👤 [Chat API] Authenticated user: ...`)

- console.log('👀 [Chat API] Guest mode access')

- console.log('🔍 [RAG] Query: ...')

- console.log(`📚 [RAG] Using pre-embedded context...`)

- The searchResults.forEach(...console.log) block

- console.log(`✨ [AI] Response generated using...`)

- console.log(`🧠 [AI] Smart routing...`)

- console.log(`📚 [AI] Injecting RAG context...`)

Keep: console.error, console.warn (these signal actual problems)

3. src/app/actions/save-session.ts — Remove console.log success messages:

- console.log('💾 [ACTION] Saving interview session...')

- console.log(`🧠 [ACTION] Saving ${...} knowledge gaps...`)

- console.log('✅ [ACTION] Session saved successfully')

4. src/lib/supabase/progress-store.ts — Remove debug console.log blocks.

Run: npx tsc --noEmit

| 4 | Document stub methods in rate-limiter |
| --- | --- |

📋 PROMPT FOR CLAUDE — Fix src/lib/ai/rate-limiter.ts — Document stub methods

In src/lib/ai/rate-limiter.ts, two methods return empty/zero data:

1. getUsageStats() always returns {}

2. getRemainingCapacity() always returns { minuteRemaining: 0, dayRemaining: 0 }

These are used (or will be used) in the admin dashboard.

Fix: Add @todo comments and implement basic Redis reads:

For getUsageStats(), implement a real version using Redis MGET:

async getUsageStats(models: ModelConfig[] = []): Promise<Record<string, {

rpm: string; rpd: string; failures: number; deprecated: boolean; cooldown: string;

}>> {

const redis = getRedis();

if (!redis ¦¦ models.length === 0) return {};

const result: Record<string, { rpm: string; rpd: string; failures: number; deprecated: boolean; cooldown: string }> = {};

for (const model of models) {

try {

const [rpmStr, rpdStr] = await Promise.all([

redis.get<string>(`rl:${model.id}:rpm`),

redis.get<string>(`rl:${model.id}:day`),

]);

result[model.id] = {

rpm: rpmStr ¦¦ '0',

rpd: rpdStr ¦¦ '0',

failures: 0,

deprecated: false,

cooldown: 'none',

};

} catch {

result[model.id] = { rpm: '?', rpd: '?', failures: 0, deprecated: false, cooldown: 'unknown' };

}

}

return result;

}

Run: npx tsc --noEmit

✅ VERIFICATION CHECKLIST

☐ monitoring/events.ts uses lazy singleton — supabaseAdmin created inside function, not at import time

☐ model-registry.ts getRegistryClient() uses module-level singleton

☐ console.log("✅ [Rate Limit] Increment success") removed from user-rate-limiter.ts

☐ Chat API route has reduced console.log output

☐ save-session.ts has no success console.log statements

☐ getUsageStats() returns real Redis data instead of empty object

☐ npx tsc --noEmit — zero errors

PHASE P1-G Final Verification Gate Run ALL checks. Green across the board before Phase 2.

🔴  This is the GATE. Every prompt below must pass before you are allowed to start Phase 2.

| 1 | Full TypeScript + Test + Lint run |
| --- | --- |

📋 PROMPT FOR CLAUDE — Run full verification suite

In the AlgoMind root directory, run each of these commands and confirm they pass:

# 1. TypeScript — must be zero errors

npx tsc --noEmit

# Expected: no output (silence = success)

# 2. Tests — all must pass

npm test

# Expected: all tests green, no failures

# 3. Check for any remaining "any" types

grep -r ": any" src/ --include="*.ts" --include="*.tsx" ¦ grep -v "// eslint-disable"

# Expected: zero results

# 4. Check for console.log in production paths (not test files)

grep -r "console.log" src/ --include="*.ts" --include="*.tsx" ¦ grep -v "__tests__" ¦ grep -v ".test." ¦ grep -v "// debug"

# Review results — remove any non-debug logs

# 5. Verify no duplicate imports

grep -r "recordUserQuestion" src/ --include="*.ts" --include="*.tsx"

# Expected: only appears in user-rate-limiter.ts (the function definition),

# NOT in InterviewSession.tsx

# 6. Build check

npm run build

# Expected: successful build, no errors

Report the output of each command.

| 2 | Database verification queries |
| --- | --- |

📋 PROMPT FOR CLAUDE — Run in Supabase SQL Editor — Final DB verification

Run each query and verify the expected result:

-- 1. All 18 tables exist

SELECT COUNT(*) FROM information_schema.tables

WHERE table_schema = 'public';

-- Expected: 18 (or more if you have additional tables)

-- 2. Model registry seeded with 10 models

SELECT COUNT(*), COUNT(CASE WHEN is_active THEN 1 END) as active_count

FROM public.model_registry;

-- Expected: 10 total, 10 active

-- 3. Company profiles seeded

SELECT id, display_name FROM public.company_profiles ORDER BY id;

-- Expected: amazon, google, meta, startup

-- 4. No tables with RLS disabled

SELECT tablename FROM pg_tables

WHERE schemaname = 'public' AND rowsecurity = false;

-- Expected: 0 rows

-- 5. match_knowledge_chunks uses correct vector dimension

SELECT proname, pg_get_function_arguments(oid) as args

FROM pg_proc WHERE proname = 'match_knowledge_chunks';

-- Expected: args contains "vector(768)" NOT "vector(3072)"

-- 6. knowledge_chunks embedding column dimension

SELECT attname, atttypmod FROM pg_attribute

JOIN pg_class ON pg_class.oid = pg_attribute.attrelid

WHERE relname = 'knowledge_chunks' AND attname = 'embedding';

-- Expected: atttypmod = 776 (which = 768 + 8, pgvector's encoding)

-- 7. Atomic rate limit function exists

SELECT proname FROM pg_proc WHERE proname = 'check_user_rate_limit';

-- Expected: 1 row

-- 8. system_events and model_registry tables have correct structure

SELECT column_name, data_type FROM information_schema.columns

WHERE table_name = 'system_events' ORDER BY ordinal_position;

-- Expected: id, event_type, provider, model_id, user_id, error_code, error_message, metadata, created_at

-- 9. Admin email is in admin_users

SELECT email FROM public.admin_users;

-- Expected: your admin email

| 3 | End-to-end manual test |
| --- | --- |

📋 PROMPT FOR CLAUDE — Manual end-to-end test checklist

Test each user flow manually in the browser. Report any failures.

SETUP:

- Start dev server: npm run dev

- Open http://localhost:3000

TEST 1 — Guest flow:

[ ] Landing page loads with dark background and dark cards (no white flashing)

[ ] Click "Try as Guest" or demo mode

[ ] Navigate to interview — starts without error

[ ] Speak 2 turns — rate limit trial count decrements correctly

[ ] After 10 turns — login prompt appears

TEST 2 — Auth flow:

[ ] Sign up with a new test email

[ ] Profile is auto-created (check Supabase → profiles table)

[ ] Navigate to /practice — problem list loads

[ ] Click a problem → interview page loads the problem correctly

[ ] Complete a full interview (say at least 2 things)

[ ] Click "End & Analyze"

[ ] Assessment loads and shows scores

[ ] Check Supabase → interview_sessions — exactly 1 new row

[ ] Check Supabase → assessments — exactly 1 new row (matching session)

[ ] Navigate to /dashboard — shows your session in history

TEST 3 — Dashboard session replay:

[ ] In /dashboard → History tab

[ ] Click on a completed session

[ ] Interview page opens in read-only mode with the problem loaded

TEST 4 — Rate limiting:

[ ] Complete 5 interviews

[ ] On the 6th, check that the API returns rate limit message

[ ] Admin user: complete 6+ interviews — should NOT be rate limited

TEST 5 — Admin panel:

[ ] Sign in as admin email

[ ] User avatar dropdown shows admin options

[ ] Navigate to /admin/knowledge — loads without error

[ ] Navigate to /admin/features — feature flags visible

[ ] Navigate to /admin/admins — shows admin list (only your own email via RLS)

Report: PASS or FAIL with details for each test.

| 4 | Env vars final check |
| --- | --- |

📋 PROMPT FOR CLAUDE — Verify all required env vars are set

Run this in the project root to check all required Phase 1 env vars:

node -e "

const vars = [

'NEXT_PUBLIC_SUPABASE_URL',

'NEXT_PUBLIC_SUPABASE_ANON_KEY',

'SUPABASE_SERVICE_ROLE_KEY',

'GROQ_API_KEY',

'GEMINI_API_KEY',

'UPSTASH_REDIS_REST_URL',

'UPSTASH_REDIS_REST_TOKEN',

'PISTON_URL',

];

require('dotenv').config({ path: '.env.local' });

let allGood = true;

vars.forEach(v => {

const ok = !!process.env[v];

console.log(ok ? '✅' : '❌ MISSING', v);

if (!ok) allGood = false;

});

console.log(allGood ? '\n✅ ALL VARS SET' : '\n❌ MISSING VARS — fix before Phase 2');

"

Also verify in Vercel dashboard (if deployed):

- Settings → Environment Variables

- All 8 vars must be present for Production environment

Report the output.

✅ VERIFICATION CHECKLIST

☐ npx tsc --noEmit → zero output (zero errors)

☐ npm test → all tests passing (zero failures)

☐ npm run build → successful build

☐ Zero "any" types in grep scan

☐ Zero recordUserQuestion calls outside user-rate-limiter.ts

☐ All 18 DB tables exist

☐ model_registry has 10 active models

☐ company_profiles has 4 rows

☐ match_knowledge_chunks uses vector(768)

☐ knowledge_chunks.embedding is vector(768)

☐ No tables with RLS disabled

☐ Admin email in admin_users

☐ Guest flow — dark mode visible, trial limit works

☐ Auth flow — 1 session row + 1 assessment row per interview

☐ Dashboard → session click → interview loads problem correctly

☐ Rate limit enforced after 5 questions for non-admins

☐ Admin bypasses rate limit

☐ All 8 env vars set in .env.local AND Vercel

☐ Deployed to Vercel and all tests pass in production URL

✅  PHASE 1 COMPLETE. You are now cleared to start Phase 2 — Core Experience Upgrades. Checkout the phase/2-core-experience branch and follow PHASE_2_CORE_EXPERIENCE.md.

# Appendix — Quick Reference

## Files Changed in Phase 1 Completion

| File | Changes Made |
| --- | --- |
| src/app/layout.tsx | className="dark", remove DemoBanner import, fix userScalable, add TooltipProvider |
| src/components/layout/Navbar.tsx | Fix Practice link → /practice, remove duplicate logo, add --navbar-h CSS var |
| src/app/globals.css | Add scrollbar-thin utilities, .mobile-scroll styles, remove -ms-overflow-style |
| src/components/interview/InterviewSession.tsx | Remove inline style, remove addSession call, remove recordUserQuestion, fix hardcoded "5" |
| src/app/actions/save-session.ts | Remove duration_seconds, remove profiles upsert |
| src/app/practice/page.tsx | Remove pt-20, load attempted problems from Supabase |
| src/app/interview/page.tsx | Add Supabase fallback for problem loading |
| src/lib/ai/rate-limiter.ts | Fix recordRequest pipeline, implement getUsageStats |
| src/lib/ai/providers.ts | Use env var constants in model IDs |
| src/lib/ai/model-registry.ts | Singleton client pattern |
| src/lib/monitoring/events.ts | Lazy singleton client init |
| src/lib/rate-limit/user-rate-limiter.ts | Remove console.log, remove deprecated export |
| src/lib/feature-flags.ts | WindowWithWebkit interface replaces any |
| src/lib/rag/supabaseVectorStore.ts | KnowledgeChunkRow interface replaces any |
| src/middleware.ts | Remove api/chat from exclusion list |
| src/app/api/chat/route.ts | Remove production console.log calls |

## SQL Runs Summary

- MIGRATION.md Step 1–14 — Full schema setup (run once on fresh/existing project)

- P1-A Step 2 — Fix embedding dimension: ALTER TABLE knowledge_chunks ALTER COLUMN embedding TYPE vector(768)

- P1-A Step 3 — Replace check_user_rate_limit with atomic version

- P1-A Step 4 — Fix admin_users RLS policies

- P1-A Step 5 — Insert admin email into admin_users

## Phase Order After This Document

- Phase 1-A through 1-G: THIS DOCUMENT — complete before anything else

- Phase 2: PHASE_2_CORE_EXPERIENCE.md — LeetCode integration, company modes, radar chart

- Phase 3: PHASE_3_INTELLIGENCE.md — Spaced repetition, AI difficulty calibration

- Phase 4: PHASE_4_ENGAGEMENT.md — Streaks, badges, session sharing

- Phase 5: PHASE_5_ADMIN.md — Admin analytics, knowledge gap management

- Phase 6: PHASE_6_ENTERPRISE.md — Assessment campaigns, candidate submissions

AlgoMind Phase 1 Completion Playbook  •  February 2026